MOM meeting on 12-june-2019

Venue: WinPoint Learning Centre, Pune

Attendees: Shrirang Mhalgi, Sahil Naphade, Omkar Gosavi, Sanika Gandhe, Dhaara Advani, Rishabh Choudhary

Date: 12th June 2019

Time: 11:15 to 6:00 PM

Decision Finalized in meeting:

1. Finalized the flow of the student database

2. Discussed and rectified the Student Database ambiguities like:

a) user\_profile table: We decided to keep parent’s details in the same table, and we added the 3 categories viz student, fresher, working professional.

b) There will be another table for security questions which will store the questions. Also, there will be a security\_response table which will reference security questions.

c) Account Table was completely discarded and the details are now shifted to user\_profile table.

d) There will be a new table for difficulty level which will store all the difficulty levels.

e) C\_evaluation(C language evaluation) Table was discarded and a result table was finalized which will store all the results related to course.

3. We finalized the database related to student.

Plan of action:

1. Dhara and Rishabh will create the ER diagram.
2. Sahil and Sanika will finalize the directory structure for java.
3. Omkar to finalize the frontend directory structure.
4. Shrirang to create a hibernate POC.